Navigation Systems Panel

GBAS Working Group Meeting

Virtual, 26-30 April 2021

GBAS Working Group Agenda and Supporting Material

Presented by Tim Murphy - GWG Rapporteur

This flimsy provides material to support the meeting of the GWG.  The package includes:

Attachment A Agenda: GBAS Working Group Meeting, April 23rd – 30th, 2021 - Virtual

Attachment B  List of Working Papers and Information Papers for GWG Meeting – April 26th  – 30th, 2021 - Virtual

Attachment C  Revised Issues List and Action Plan as a Result of GWG Meeting – April 2nd – 5th, 2019

Attachment A Agenda: GBAS Working Group Meeting, April 26th – 30th, 2021 - Virtual

Proposed Agenda

1)   Misc GWG Business

a) Agenda review

b) Status of GBAS (IP 6, IP 7)

c) Coordination with other panels and groups on GBAS (WP 19, IP 12)

2) GBAS SARPS Maintenance

a) VDB Related Issues (WP 16, WP 20 , WP 21)

b) New Maintenance Issues (WP 6, WP 18 )

c) GNSS Interference and Spoofing ()

d) Ionosphere Issues1 (WP 14, WP 17)

e) GBAS Related Spectrum Issues ()

f) GBAS Expanded Service Volume ()

3) GAST C & D Developments

a) Reports on programs/open issues

b) MOPS Update Status ( )

c) Update of Doc 8071 Vol 2 (WP 15)

d) GAST D Implementation Issues ()

4) 	Dual Frequency Multi-constellation GBAS

a) DFMC Conops (WP 12, WP 13, WP 22, WP 9, IP 11)

b) DFMC Programs/Projects ( )

c) Plan for DFMC SARPS development ( )

5)   Work Plan

a) Review of actions

b) Plan for inputs to Next Meeting

c) Discuss next steps for this group

d) Establish schedule for work prior to Next Meeting

General Plan for When Agenda Items Will be Taken

|  | Mon 4/26 | Tues 4/27 | Wed 4/28 | Thur 4/29 | Fri 4/30 |
| --- | --- | --- | --- | --- | --- |
| Before Coffee | 1 | 3 | 4 | GWG + SWG (GBAS VDB) | CNTWG + GWG (Doc 8071) |
| After Coffee | 2 | 4 | 5 |  | Meeting report review |

Joint GWG/SWG Meeting Papers:

WP 16,  WP 20,  WP 21

Joint GWG/CNTSG Meeting Papers:

WP 15

Attachment B  List of Working Papers and Information Papers for GWG Meeting – April 26th  – 30th, 2021 - Virtual

Working papers

| WP No. | Agenda Item | Subject | Presented by |
| --- | --- | --- | --- |
| 6 | 2b | Guidance on Tropo Scale Height | Matsuda |
| 9 | 4a | GAST F Key Concepts | Eric Chatre |
| 12 | 4a | Status of DFMC GBAS Concept Paper Development | Andreas Lipp |
| 13 | 4a | GAST X Concept – Additional Information and Analysis | Tim Murphy |
| 14 | 2d | Iono Gradient Monitoring Ad-Hoc Status | Tim Murphy (Matt Harris) |
| 15 | 3c | Doc 8071 GBAS Update Status and Draft Material | Tim Murphy (Linda Lavik) |
| 16 | 2a | Draft ICAO Guidance on ‘GBAS/VDB siting’ and ‘same airport frequency compatibility’ | Germany (Felix Butsch) |
| 17 | 2d | Characterization of Iono Models | IGM ad-hoc |
| 18 | 2b | SARPs Maintenance Minor Updates | Tim Murphy (Linda Lavik) |
| 19 | 1c | Concept of Operations of CAT II on GAST C | Eurocontrol (TBC) (Andreas Lipp) |
| 20 | 2a | Analysis of VDB Siting Distances as a Consequence of New D/U Requirements | (Germany) (Winfried Dunkel, Linda Lavik) |
| 21 | 2a | Application of D/U requirements on VDB Siting | (Germany) (Winfried Dunkel, Linda Lavik) |
| 22 | 4a | GAST D as a Reversionary Mode to GAST F | Tim Murphy (Linda Lavik) |

Information Papers

| IP No. | Agenda Item | Subject | Presented by |
| --- | --- | --- | --- |
| 6 | 1b | GBAS Implementation Status and Future DFMC GBAS Development Plan in China | V Wang |
| 7 | 1b | Status of GBAS at Tokyo Haneda | Japan |
| 11 | 4a | A New Paradigm for GBAS Service Provision | Tim Murphy |
| 12 | 1c | Pans Ops GBAS Criteria Alignment with Annex 10 | Gary Berz (Andreas Lipp) |

Flimsies

| Flimsy No. | Agenda Item | Subject | Presented by |
| --- | --- | --- | --- |
| 1 | 1 | GBAS Working Group Agenda and Supporting Material | T. Murphy |

Attachment C  Revised Issues List and Action Plan as a Result of GWG Meeting – Oct 15th  – 18th, 2019

| Number | Action | Volunteer | Due By | Status |
| --- | --- | --- | --- | --- |
| 85 | Develop a concept paper addressing future multi-constellation, multi-frequency GBAS. Define a hypothetical architecture and assess the viability of that architecture to be supported by a single frequency given the impact of MT 11 and the current GBAS change proposal for GAST D. Also consider the extensibility of the classification scheme and requirements methodology. | Andreas Lipp SESAR Team (Tim Murphy and ICCAIA to support). | Oct 2008 meeting May 2010 | Opened Mar 2008 meeting. CSG 07/08 WP 9 and IP 2. CSG 03/09 WP 31 CSG 05/2014 IP 15 CSG 09/2014 IP 8 NSP/2 IP 11 NSP/3 WP 13 and IP 14 JWGs 3 WP 27 and IP 23 NSP5 WP 41 |
| 139 | Writing a paper directed at IFPP and OPS Panel which would: ask for the rationale for why GBAS is limited to not lower than 3 degree GPA. make IFPP aware of specific GBAS applications that would be affected by such a limitation (e.g. multiple approach angles to a single runway end for wake turbulence mitigation). This description should include some indication of how widely such applications could ultimately be deployed. | Takayuki Yoshihara, Bruce Johnson | Fall 2013 Draft for CSG review at the Dec meeting | Opened: Nov 10 Mtg Recommended for closure by teleconference 10/26 due to lack of operator interest WGW_Dec_11_WP23 – proposes not closing this issue. Coordinate with secretary regarding the best way to communicate with IFPP. Feedback was provided in response to JWGs2_IP 22. To be communicated to IFPP by Andreas Lipp. If the proposed PANS-OPS modification is adopted by IFPP, this action can be closed. Closed: see NSP4 IP21 – IFPP as expanded range. |
| 146 | Review and edit GNSS section of Doc 8071. Work proactively and in parallel with CNTSG activities to revise Doc 8071. | Ad hoc lead: Jules Hermens Volunteers: Winfried Dunkel, Luisa Cavero , Pierre Ladoux, Jason Burns, Dale Courtney, Tim Murphy, Andre Schuettpelz, Ed , Andreas Lipp, Mike Spanner, Gary Berz | Schedule depends on CNTSG schedule for overall revision of Doc 8071 | Opened: May 11 Mtg NSP_may11_wgw_WP_14 May14_wgw_14 SepOct2014_wg1_AND_wg2_WP3 SepOct2014_wg1_AND_wg2_Flimsy_2 SepOct2014_wg1_AND_wg2_WP5 JWGs2_WP_11 NSP4 WP 6 Closed to continue in action 223 |
| 177 | Ad-hoc group to develop SARPS proposal for separation criteria for GBAS VDB versus VHF COM as well as GBAS VDB versus ILS based on SeptOct2014_wg1_AND_wg2_Flimsy10. Review and modify separation criteria in Attachment D, section 7.2.1.3, 7.2.1.4, 7.2.1.5 and 7.2.1.6 as necessary. | Pierre Ladoux – Felix Butsch. | Validated proposal by April 2018 meeting. April 2015 Meeting | Opened Oct. 2014 SeptOct2014_wg1_AND_wg2_WP6 SeptOct2014_wg1_AND_wg2_Flimsy10 Feb15_CSG_WP19 NSP/2 WP 6 NSP/2 WP 10 NSP/2 WP 8 NSP/2 WP 17 NSP/3 WP 16, WP 11, IP 25, IP 22 and IP 21 JWGs2:WP 11, WP 12, WP 13, WP 19, IP 14, and IP 27 NSP4 WP 28, WP 15, WP 16, WP 17, IP 11, WP 2, IP 9 flimsy 5. JWGs3 WP 4, WP 5, WP 6, WP 18 WP 21, WP 22, WP 28 and IP 8 JWGs4 WP 6, WP 25 JWGs5 WP 24 Move to SWG? |
| 178 | Felix Butsch to present further results on GBAS VDB versus VHF COM based on more detailed analysis of the impact of GBAS slot utilization and message length | Felix Butsch | Feb 2015 | Opened Oct. 2014 SeptOct2014_wg1_AND_wg2_WP6 NSP4 IP 30 JWGs 3 WP 21 Closed April 2018 |
| 179 | Consider possible actions on standardization of FAS data parameters. (SeptOct2014_wg1_AND_wg2_WP12) Include action 167 issue (May14_wgw_WP20) | Ad-hoc led by Andreas Lipp, Laurent Azoulai, Jolana Dvorska, Barbara Clark, Boubeker Belabbas , John Dyson, Takayuki Yoshihara. | As time and resources allow | Opened Oct. 2014 SeptOct2014_wg1_AND_wg2_WP12 JWGs2 IP 22 JWGs2 – Laurent takes on interim task of figuring out if this is still a relevant task. Closed NSP 5 (Nov 2018) – based on group discussion and consensus. |
| 193 | Prepare a WP to introduce a requirement for GBAS ground reference receivers to meet the same airborne interference masks. ICCAIA to support validation by assessing impact of new requirement on current ground stations. Jun 2016: Provide revised SARPs text to make interference mask also applicable for GBAS reference receivers | Mike Spanner/Tim Murphy | May 2016 End July 2016 In time to support Mature input by end of 2018 for 2020 SARPS cycle | Opened 12/4/2015 Flimsy 12 3 Jun 2016, JWG WP 30 and Flimsy 26 GWG_Aug16_IP9 NSP/3 IP 6 JWGs2: WP 21 (not discussed. Deferred to next meeting). Closed; NSP4 WP 34 |
| 205 | Propose text for SARPs (or GM) which explains that sensitive areas are not required for GBAS operation provided that the siting of the ground station was done properly. NSP/3 action revised to: Develop considerations for protection of areas around GNSS reference receivers, VDB antennas and aircraft. | Mike Spanner; with Matt Harris, Jason Burns, Winfried Dunkel, Stefan Naerlich, Pierre Ladoux, Laurent Azoulai, Bruce Johnson, Gary Berz | End July 2016 In time to support Mature input by end of 2018 for 2020 SARPS cycle Fall of 2019 | Opened: 3 Jun 2016 JWG 1 IP 10 GWG_Aug16 IP 7 NSP/3 IP 5 JWGs2 – WP20 (Not discussed, deferred to the next meeting). NSP4 WP 33 |
| 214 | Further consideration of the possible impacts of elimination of CAT IIIa, IIIb and IIIc definitions on GBAS service types etc. | John Dyson | GWG to discuss at the April 2018 meeting | Opened: 6/16/2017 JWGs2: WP 9 Closed NSP 5 – OBE as FltOpsP adopted change |
| 215 | Provide a revision of WP 18 re doc 9157 Part 6 frangibility requirements for GBAS. For the secretary to present to ADOP (Aerodrome Design and Operation Panel). | Pierre Ladoux | Within 2 weeks | Opened 10/13/2017: NSP4 WP 18 See JWGs 3 – Flimsy 9 (WP 3 from ADOP 3 mtg.) |
| 216 | GWG members to contribute to the development of a specification to be included into ICAO Doc 8071, Vol. II, how to evaluate fieldstrength measurement results. | Winfried Dunkel & Matt Harris – VDB Ad-hoc group | April 2019 GWG meeting - Next meeting – final target is Doc 8071 completion | Opened NSP4 WP 6 NSP 5 IP 34 JWGs IP 4 and IP 26 |
| 217 | Provide a derivation of the impact of VDB fieldstrength fluctuation on the Message Failure Rate in the context of GWG developing a specification to be included into ICAO Doc 8071, Vol. II , how to evaluate fieldstrength measurement results | Matt Harris | Prior to next meeting | Opened NSP4 WP 6 Closed: JWGs IP 4 and IP 26 |
| 218 | GWG members to analyse the possibility of allowing a message failure rate of 1 in 10 messages for GBAS VDB in order to support Category I approach scenarios and develop consequential proposals covering this in Annex 10. | Matt Harris | Prior to next meeting | Opened NSP4 WP 28 Closed Apr 2018 JWGs3 WP 5 |
| 219 | Identify additional frequency coordination scenarios if needed. | Matt Harris | Prior to the next meeting | Opened NSP4 WP 16 Closed April 2018 JWGs3 WP 18 |
| 220 | Create a new validation matrix for the next package of maintenance changes | Rick Cassell |  |  |
| 221 | Review the figure and associated proposal for Attachment D in JWGs 3 Flimsy 4 and provide feedback to Linda Lavik by June 25th in preparation for further coordination EUROCAE WG 28. | Linda Lavik to receive but action to all to review and provide comments. | June 25th | Opened JWGs 3 WP 7 & Flimsy 4 Closed JWGs 4 WP 7 |
| 222 | Look at all uses of the term “transmitter” to find cases where “transmitting antenna” should be used instead. Bring a paper with an appropriate change proposal. | W. Dunkel | NSP 5 | Opened JWGs 3 WP 20. NSP 5 WP 11 and Flimsy 3 |
| 223 | Prepare GBAS related material for the Doc 8071 Vol II update (chapter 4). | Ad-hoc. Led by Mike Spanner. Membership:, Bruce Johnson, Winfried Dunkel, Susumu Saito, Matt Harris, Barbara Clark, | Outline and plan/schedule in a paper for NSP 5 | Previous action 146 History: NSP_may11_wgw_WP_14 May14_wgw_14 SepOct2014_wg1_AND_wg2_WP3 SepOct2014_wg1_AND_wg2_Flimsy_2 SepOct2014_wg1_AND_wg2_WP5 JWGs2_WP_11 NSP4 WP 6 Opened JWGs 3 WP 2 JWGs4 WP 14, JWGs5 WP 48 |
| 224 | Develop new guidance material on the conversion from receiver performance requirements to Signal-in-Space requirements regarding maximum undesired Power Flux Density levels for GBAS operations and desired-to-undesired (D/U) as well as the impact of spurious emissions based on JWGs/3, WP18, rev.1 and the new draft Appendix K of RTCA DO-253(). | Tim Murphy and the VDB ad-hoc and SWG | 2 month prior to NSP 5 | Opened JWGs WP 18. Rev 1. Closed - NSP 5 WP 14 Over to SWG |
| 225 | Members of NSP to check whether they would have avionics backward- compatibility issue and/or ground station deployment issues related to new VDB requirements and VHF compatibility criteria. – Reference WP 18 Rev 1 and WP 6 and WP 4 Rev 1. | All GWG members | 2 months prior to NSP 5 | Opened JWGs WP 18. Rev 1. Closed NSP5 WP 4 and WP 15 |
| 226 | Bring the outcome of the discussion of proposed SARPs Changes for GBAS VDB compatibility with ILS from the Joint GWG/SWG meeting to the attention of the CNTWG | Tim Murphy | JWG3 CNTSG Meeting | Opened JWGs3 WP 4 Closed |
| 227 | Analyse the impact on the VDB Message Failure Rate of “sub-second” exceedances of the power limit by the undesired signal and to explore the possibility to introduce a sliding-average mechanism for GBAS VDB flight-inspection results, based on this analysis. | Mat Harris and VDB ad-hoc | Draft paper in time to support VDB GM development months prior to NSP 5 | Opened JWGs3 WP 28 Closed NSP 5 WP 17 |
| 228 | Review NSP/5 WP 41 and provide comments o pdurba@indra.es using the Review Sheet attached to the paper. | All GWG Members | Next GWG Meeting | Opened NSP/5 WP 41 Closed OBE see action 232 |
| 229 | Develop Dependency Schedule | Matt Harris Lead Supported by: Barbara Clark Tim Murphy Pere Durba | Mid Dec 2018 Teleconference | Opened NSP/5 – Job Card Discussion (WP 36) Closed: JWGs WP 35 |
| 230 | Feedback to IFPP on PANS-AIM proposal. Harmonization of NSP 5 WP 8 and WP 32. Panel secretary to coordinate. | Barbara Clark, Andreas Lipp, Alessandro Capretti, Tim Murphy | Nov 12 2018 to support discussion at NSP 5 | Opened NSP/5 – WP 8 and 32 Closed JWGs 4 – Oral report by panel secretary |
| 231 | Develop guidance material on GBAS/VDB siting and same-airport compatibility with other VHF-navigation aids for inclusion into ICAO Annex 10, Vol. I Attachment D => GWG/SWG. | GWG/SWG Joint Effort | JWGs 5 (in time for the Frequency Management Handbook next year). | JWGs4 WP 25 JWGs5 WP 24 |
| 232 | Ad-hoc activity to explore expanded concepts and potential services for DFMC GBAS. | Led by Matt Harris and Andreas Lipp | NSP/6 (or 4Q 2020) | Opened: JWGs4 WP 35 |
| 233 | Confirm if exceeding the 2.75m limit on Eig is supported by airworthiness criteria. | Barbara Clark | JWGs5 Oct 2019 | Opened: JWGs4 WP 19 Closed: JWGs5 WP 50 |
| 234 | Continue development of SARPs requirements to support Eig>2.75 at remote runways or in equatorial regions - Perform sensitivity study to look at continuity and availability as a function of Eig, Ev, El, etc. - Build some hypothetical scenarios and quantify the benefit of allowing Eig>2.75 | Linda Lavik & IGM AdHoc | 4Q 2020 | Opened: JWGs4 WP 19 JWGs5 WP 42 & WP 50. |
| 235 | Review GBAS AIS information in WP 2 and provide feedback to Gary Berz. | All GWG members | A reasonable time before the next meeting | Opened: JWG25 WP 2 |